Project Task Sheet

# Project Name: Sarabo: An Electronics Repair Service Management Platform

| ID: 222-115-116 | Name: Jahid Hasan |
| --- | --- |

| SL. | Task | Remark |
| --- | --- | --- |
| 1 | Study of how device repair works in Bangladesh today and of related service platforms; identification of the problem (unknown price, no device tracking, no record of the job) | Completed |
| 2 | Requirement analysis: stakeholders and roles (Customer, Technician, Admin, public visitor), functional and non-functional requirements, use-case view | Completed |
| 3 | System architecture design: React single-page client, Express 5 REST API, MongoDB Atlas, and external services (Firebase, Stripe, Supabase, Google Gemini, Gmail) | Completed |
| 4 | Database design: collections, repair request document, 14-state request status model with validated status transitions | Completed |
| 5 | Phased migration of the base parcel-delivery codebase into the repair domain (database, collections, API routes and UI terms) using dry-run-first scripts | Completed |
| 6 | Authentication and role-based authorization: Firebase email/password and Google sign-in, email verification, server-side token verification and role checks | Completed |
| 7 | Service catalogue and pricing: 45 repair services across 8 device types, admin catalogue editor with versioned prices | Completed |
| 8 | Technician application and admin approval with expertise (device, repairs, level, years of experience) and service area | Completed |
| 9 | Repair request form with live price estimate, damage photo upload (private Supabase bucket, signed URLs) and pickup slot scheduling with per-region capacity | Completed |
| 10 | Region-based eligibility: requests refused when no approved technician can take them; turned-away demand counted (hashed, 180-day TTL) for admin reports | Completed |
| 11 | Job portal: public jobs board, technician offers (estimate range + inspection fee), offer rejection with repost and one revised offer | Completed |
| 12 | Smarter matching: ranking of offers by rating, reliability, price, district and reply time, with a Best match badge, reasons and sorting | Completed |
| 13 | Stripe Checkout integration: inspection fee payment, signature-verified webhook as the source of truth, idempotent refunds | Completed |
| 14 | Inspection, final quotation (labour / parts / extra), quote revision, and one-step approve-and-pay with the inspection fee credited | Completed |
| 15 | Repair progress updates, completion with evidence photos, and receipt confirmation by the customer (auto-confirm after 3 days) | Completed |
| 16 | Technician settlement (90% technician / 10% Sarabo), wallet, bKash withdrawal requests with TrxID, and payout on technician removal | Completed |
| 17 | Cancellation and refund rules (full inspection fee refund when cancelled at least 2 hours before pickup) | Completed |
| 18 | Repair warranty and returns: 30-day warranty, free re-inspection by the same technician, re-repair or refund, admin review of decisions | Completed |
| 19 | Public tracking page by secure tracking code with a sanitized timeline, and PDF payment receipts | Completed |
| 20 | Notification system: in-app notifications, email updates via Gmail SMTP, and Vercel Cron jobs for daily pickup reminders and auto-closing | Completed |
| 21 | Technician reviews (1-5 stars) and private reports, with admin moderation | Completed |
| 22 | Admin dashboard: attention list (overdue and missed pickups, unmatchable requests, no offers in 24 hours, waiting refunds), user role management | Completed |
| 23 | Admin reports with charts and an AI-written summary checked against the real numbers | Completed |
| 24 | AI-assisted features with Google Gemini: customer support chat, request helper (Bangla / English / Banglish text and photo), technician offer note | Completed |
| 25 | AI safeguards: catalogue-only choices, AI never sets prices, contact details removed, daily usage limits, fallback model | Completed |
| 26 | Security and data integrity: MongoDB transactions for money and assignment, double-booking prevention, rate limiting, CORS allow-list, 128-bit tracking codes, safe logging | Completed |
| 27 | User interface: responsive design (Tailwind CSS, Radix UI), service-area map (Leaflet), product tour, light/dark theme, accessibility fixes | Completed |
| 28 | Testing: server integration test suites (2,761 tests on a real MongoDB replica set) and Playwright browser tests (58 tests) | Completed |
| 29 | CI/CD with GitHub Actions; deployment of client and API on Vercel; production database isolation and migration | Completed |
| 30 | Performance and reliability fixes: API moved to the Mumbai region next to the database, stuck-request fixes, workflow gap review | Completed |
| 31 | Writing of report chapters: Introduction, Background, Requirements, Design, Implementation, Workflows, AI Features, Security, Testing, Limitations, Conclusion | Completed |
| 32 | Screenshot walkthrough, references, abstract and formatting per the university report template | Completed |
| 33 | Final review, presentation slides, demo script and preparation for the project defense | Completed |

| Signature of Supervisor | Signature of 1st Reviewer | Signature of 2nd Reviewer |
| --- | --- | --- |